# GRM Session Handoff

v0.8 Wave 1 and Wave 5 Close

Get Rooted Media  ·  Sunday, April 19, 2026 (evening)  ·  Session close

# Session summary

This session closed two of the five active v0.8 waves against the scope locked earlier the same day. Wave 1 (foundation: typography.md + voiceMap.md file adoption into the skill, rhythm tokens in CSS, vercel.json cache-header fix, content-rules reconciliation) and Wave 5 (handoff-discipline.md authoring: three-lens pattern, foundation preservation, whitelist frame, canonical artifact pattern, handoff vocabulary, scope-gate rule).

Seven of ten Core Tier 1 items shipped. Three of nine Extended Tier 1 items shipped. Both waves mirrored to grm-automations per the newly-codified per-wave cadence. A stale-mirror discovery (four v0.7.3 commits unmirrored for two days) was also resolved with a catch-up commit.

# What shipped tonight

## Wave 1 edits (skill commit 593173e)

- references/typography.md NEW — Design-authored, Code-classified, revised post-review. Ten sections plus Appendix A exceptions principle.

- references/voiceMap.md NEW — Design-authored, Code-classified, revised post-review. Nine sections covering three registers, three-tier service composition, anchor strip, featured pullquote, footer, register coupling.

- references/deployment.md — vercel.json cache-header fix. Three cache rules: CSS/JS at 300s must-revalidate, images at 1yr without immutable, HTML unchanged. F5 cache-trap (April 17-19) was the source incident.

- references/css-framework.md — three new rhythm tokens in :root (--section-padding-v, --tier-padding-v, --card-padding-v) with mobile overrides. Values Code-invented from typography.md §7 ranges; empirical validation pending on first Wave 2 build.

- references/content-rules.md — reconciliation block pointing at voiceMap.md as canonical for register identity; content-rules canonical for copy discipline. Surface/copy division flagged pending Design confirmation.

- SKILL.md — Architecture block updated with typography.md and voiceMap.md; Phase 0 file-count 10 to 12.

## Wave 5 edits (skill commit 8355e36)

- references/handoff-discipline.md NEW — 284 lines, Design-authored via triage chat. Covers three-lens authorship pattern, foundation preservation with 13-item list, whitelist-the-changes frame, canonical artifact pattern, handoff vocabulary, scope-gate rule, authoring order, and open questions.

- SKILL.md Hard Rule #11 added (foundation preservation, points to handoff-discipline.md §3).

- SKILL.md Hard Rule #12 added (whitelist frame, points to handoff-discipline.md §4).

- SKILL.md Architecture block updated with handoff-discipline.md; Phase 0 file-count 12 to 13.

## Mirror commits and catch-up

- grm-automations 80c894c — Mirror v0.7.3 final tail (hotfixes #10, #11, SKILL.md housekeeping). Catches up 2-day mirror gap discovered during Wave 1 mirror staging.

- grm-automations cca9dc7 — Mirror v0.8 Wave 1.

- grm-automations 8d81981 — Mirror v0.8 Wave 5.

# Commits and deployments

| Commit | Repo / purpose | Notes |
| --- | --- | --- |
| 593173e | prospect-site skill (local) | Wave 1 edits — foundation files, rhythm tokens, cache-header fix, reconciliation |
| 8355e36 | prospect-site skill (local) | Wave 5 edits — handoff-discipline.md + Hard Rules #11, #12 |
| 80c894c | grm-automations mirror | Mirror v0.7.3 final tail — catch-up for 2-day mirror gap |
| cca9dc7 | grm-automations mirror | Mirror v0.8 Wave 1 — first per-wave cadence application |
| 8d81981 | grm-automations mirror | Mirror v0.8 Wave 5 — second per-wave cadence application |
| pending | grm-design-handoffs | wave2-primitives-context-2026-04-19.zip — Wave 2 outbound context for Design |
| pending | grm-automations/docs/handoffs/ | This handoff docx + grm-automations mirror of v0.8-state.md |

# v0.8 scope status at close

## Core Tier 1 (10 items — 7 shipped, 3 open)

Shipped (7): #1 typography.md, #2 voiceMap.md, #3 rhythm tokens, #7 vercel.json cache-header (all Wave 1); #8 foundation preservation, #9 three-lens pattern, #10 whitelist frame (all Wave 5).

Open (3): #4 SectionOpener, #5 StatRow, #6 honest-placeholder — all Wave 2.

## Extended Tier 1 (9 items — 3 shipped, 6 open)

Shipped (3): #17 canonical artifact pattern, #18 handoff vocabulary, #19 scope-gate rule — all Wave 5.

Open (6): #11 hero-mode with fill protocol (Wave 3); #12 MD5 dedupe, #13 per-photo classification, #14 em-dash grep, #15 slug reconciliation, #16 font-link validator — all Wave 4.

# Next session starting point

Wave 2 is ready to kick off. Design receives the context zip staged at grm-design-handoffs/f5-a-quality-pool/wave2-primitives-context-2026-04-19.zip. Contents: current typography.md, current voiceMap.md, F5 live style.css (28,586 bytes, fetched 2026-04-19 ~18:26 EDT), README with github commit SHAs for typography and voiceMap plus instructions for the four primitives.

Wave 2 asks Design to produce parameter calls for SectionOpener (4-to-1 refactor of F5 services header, signature, reviews header, equine band), StatRow (numeral scale, label scale, mobile behavior), honest-placeholder (lift F5's .reserved-frame to skill primitive), and reserved-frame lift.

Wave 4 can start in parallel tomorrow once Wave 2 is routed to Design. Wave 4 items live in Phase 6 of SKILL.md — different files from Wave 2 edits. Precondition: verify handoff-discipline.md §3's 13-item foundation list against Code's actual F5 preservation-gate enumeration before any gate validator fires.

Wave 3 is gated on Wave 1 plus Wave 2 landing. Three-tier service composition uses both rhythm tokens and primitives.

# Backlog state at close

Lives in ~/.claude/projects/-Users-ronkolb-Desktop-Claude---Get-Rooted/memory/project_v08_backlog.md. Also indexed in MEMORY.md. File was renamed from project_v08_wave5_backlog.md to project_v08_backlog.md at Wave 5 close once scope expanded past Wave 5.

## Open items

- Rhythm-token exception promotion to typography.md Appendix A — the four-point frame has been articulated in handoff-discipline.md §Appendix but the actual typography.md Appendix A edit has not happened. TODO, not DONE.

- SKILL.md Hard Rule #10 em-dash scope — rule reads "No em dashes anywhere" but current Design-authored references use em-dashes freely in meta-commentary. Two visible tension cases. Tighten to "No em dashes in generated HTML output" when next SKILL.md substantive edit happens.

- Rhythm-token values empirical validation — 80/56 section, 56/40 tier, 32/24 card are Code-invented proportional values. First non-pool build on a three-tier service composition is the empirical test.

## Resolved tonight

- Mirror cadence and handoff-vocabulary drift — resolved in handoff-discipline.md §6. Per-wave cadence adopted; vocabulary codified as shipped / ready-for-review / draft. Retained in backlog for historical reference.

# Outstanding decisions flagged to Ron

Skill repo has no remote.

The prospect-site skill repo at ~/.claude/skills/prospect-site/.git points nowhere. All three v0.8 skill commits exist only locally plus as mirror subtree in grm-automations. Orphan risk: if .claude/skills/prospect-site/ is lost, the skill's own git history vanishes — the grm-automations mirror is a git archive + tar snapshot, not shared git history.

Two options pending Ron's call:

- (a) Add remote at github.com/ron841/prospect-site-skill or similar — standalone repo, full history preserved at origin, mirror discipline continues unchanged. Approximately five-minute fix.

- (b) Accept mirror-only provenance as intentional and document the decision in v0.8-state.md.

Not deferred to v0.8.1 because the risk window exists until resolved.

# Key files to upload at start of next chat

- v0.8-state.md (skill repo root, committed in this session close) — durable cross-wave state checkpoint.

- This handoff docx (grm-automations/docs/handoffs/) — session narrative.

- GRM_v0.8_Scope.md (grm-automations/docs/v0.8/) — authoritative scope.

- handoff-discipline.md (skill references/) — collaboration protocol.

- typography.md and voiceMap.md (skill references/) — foundation design files.

- project_v08_backlog.md (memory) — open items.

# Context items for next session's Claude

Per-wave mirror cadence is now the rule, not an option. Three visible applications tonight: 80c894c, cca9dc7, 8d81981. Pre-push verification via git diff --cached origin/main before the push command is the Wave 5-forward discipline.

The 13-item foundation list in handoff-discipline.md §3 is a triage reconstruction, not Code-verified. Before Wave 4 gate work begins, verify against the actual F5 preservation-gate source.

Every wave close should append to v0.8-state.md in the skill repo. The scope doc stays authoritative on what v0.8 is trying to ship; the state doc tracks where execution sits against that scope.

# Session close notes

## What worked

- Gate-check discipline (pause at commit before push) caught the stale-mirror gap before it compounded.

- Applying handoff-discipline.md's own rules to its own Wave 5 mirror (§5 zip pattern, §6 vocabulary, §7 scope-gate) validated the rules against real execution rather than leaving them aspirational.

- Renaming the backlog file at Wave 5 close rather than letting project_v08_wave5_backlog.md persist past its scope.

## What to watch

- The em-dash tension between Hard Rule #10 and content-rules.md:7 now has two visible cases. Third case triggers a forced clarification.

- Rhythm-token values are unvalidated. Wave 2 primitives using them at scale is the first real stress test.

- Design-layer and implementation-layer work overlapping on SKILL.md Architecture block across Waves 1, 2, 5 — small merge-churn risk on further edits. Not urgent.

— End of session handoff.